        ASSIGNMENT - 3

  1.Determine the Input, Process and Exit criteria for each of the project management processes?
ANSWER:

	INPUT	PROCESS	EXIT CRITERIA
PROJECT INITIATION	ORGANISATIONAL NEED/DEMAND / SCOPE OF THE PROJECT / FeASIBILITY / Agreements including SLA’s and organisational structure / institutional datas / Define the project success criteria / Identify obvious milestones / budget / Market Demands / University Policies and Procedures	Perform a Phase Review / Appoint the Project Team / Develop a Business Case / Undertake a Feasibility Study / Set up the Project Office / requirement guathering / resource allocation / creating rough project plan	Project charter and project scope statement / stakeholder agreement / kickoff meeting
PROJECT PLANNING	Project charter / scope statement	Create a Project Plan / Create a Resource Plan / Create a Financial Plan / Create a Quality Plan / Create a Communications Plan / Create a Risk Plan	Project managemenr plan / ongoing project plan updates / management plans for each functional areas
PROJECT EXECUTING	Project management plan / ongoing project plan updates / management plans for each functional areas	Perform time Management / Perform cost Management / Perform quality Management / Performrisk Management / Perform issue Management / Perform communicationManagement / Perform a Phase Review / Perform acceptance Management	Project Deliverables / Change Managment / Document / Performance baselines
MONITORING AND CONTROL	Project Deliverables / Performance / baselines / change management document	regular reviews / using WBS as basis / regular review of actual / costs / regular meetings and / production of / periodic progress / reports / audits	Progress and Status reports. / Plan Updates / Change requests / work deleverables
PROJECT CLOSING	Scope Staement / Project ManagementPlan / Management plans for each Functional area / Ongoing Project plan Updates / Project Deliverables / Change Managment Document / Performance baselines / Progress and Status reports. / Plan Updates / Change requests / Work products/ Deliverables	Releasing people and resources / Reporting on team performance and lessons learned / Updating or finalizing documents,project records,and results / Finalizing procurements / Performing quality assurance activities / Storing or archiving information.	Staff work assignments / Plan updates / Final work products/deliverablesor services